|  |  |
| --- | --- |
| **Date:** | 17th October 2019 |
| **Time:** | 3.00 pm |
| **Venue:** | IS Lounge |
|  |  |
| **Attendees:** | Cha Da Eun  Vittorio Carecci  Tan Qiu Long Matthew Ian  Brendon Lim  Sheng Qin |
|  |  |
| **Agenda:** | 1. Post-project review after iteration 1, PM review |

|  |  |  |  |
| --- | --- | --- | --- |
|  |  |  | **Due Date** |
| 1 | Discuss feedback from PM review by professor | All | Na |
| 2 | Landing page remove dialogue box | All | 16th Oct |
| 3 | Bug metric testing and JSON testing | All | 17th Oct |
| 4 | Remaining functionalities | All | Na |

* Overall feedback in-terms of the functionalities is on track however the automatic testing for JSON check have yet to be implemented and we are required to have more manual testcases.
* Remove landing page dialogue box
* Overview of preparation
  + **PowerPoint** slides updates, to be done by Vittorio and team members focus all attention on the application of programming.
  + **Deployment to cloud** to by 16 Oct evening.
  + **Mock Presentation run-through**
* Testcase and Bug Metrics: for this iteration we have focus tremendously on the programming aspect, thus Testcase and Bug Metrics because program validations were not yet preparing, which would result in errors that we know that the program would output, thus all efforts were focus on programming.
  + If time permits, we will divert all attention to Testcase and Bug Metrics before Online Application Demo.

The meeting was adjourned at 4.25pm. These minutes will be circulated and adopted if there are no amendments reported in the next 24 hours.

Prepared by,

**Vittorio Carecci**

Vetted and edited by,

**Matthew Tan**