|  |  |
| --- | --- |
| **Date:** | 24th October 2019 |
| **Time:** | 9.00am |
| **Venue:** | SMU IS Lounge |
|  |  |
| **Attendees:** | Cha Da Eun  Vittorio Carecci  Tan Qiu Long Matthew Ian  Brendon Lim  Sheng Qin |
|  |  |
| **Agenda:** | 1. Code unfinished functions 2. Do up testcases for manual and auto 3. Prepare for UAT 4. JSON |

|  |  |  |  |
| --- | --- | --- | --- |
|  |  |  | **Due Date** |
| 1 | Clear Round2 Logic | Sheng Qin | 25th Oct |
| 2 | Finish DropSection | Matthew | 25th Oct |
| 3 | Auto-testcases for JSON | All | 30th Oct |
| 4  5 | Finalise manual testcases  Prepare for UAT | Da Eun  All | 25th Oct  30th Oct |

The meeting was focused on finishing up the codes for the remaining functionalities, as well as preparing for UAT that will happen the following week.

The meeting was adjourned at 12.00 pm. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Prepared by,

**Cha Da Eun**

Vetted and edited by,

**Matthew Tan**