|  |  |
| --- | --- |
| **Date:** | 10/31/2019 |
| **Time:** | 3.41 pm |
| **Venue:** | IS Lounge |
|  |  |
| **Attendees:** | Cha Da Eun  Vittorio Carecci  Tan Qiu Long Matthew Ian  Brendon Lim  Sheng Qin |
|  |  |
| **Agenda:** | 1. Run through what needs to be fixed for our application from the UAT |
|  | 2. Run through UI issues based on the UAT feedback |

|  |  |  |  |
| --- | --- | --- | --- |
|  |  |  | **Due Date** |
| 1 | Bug searching and fixing | All | 13 Nov |
| 2 | UI Issue fix | DaEun & Matthew | 13 Nov |
| 3 | Bid Status JSON | Vittorio & Sheng Qin | 13 Nov |

We found out that our deployed application did not worked as planned when certain data is uploaded. Our application is also not able to contain float values, due to both UI and the database, not allowing us to input and which causes us to fail most of the test cases.

Our JSON test cases were also not able to display the correct information due to the same mistake as well. For this week, our pairs will work on both fixing the bug, and focusing on developing the Bid Status JSON as well.

Prepared by,

**Brendon Lim**

Vetted and edited by,

**Cha Da Eun**