|  |  |
| --- | --- |
| **Date:** | 12th September 2019 |
| **Time:** | 9.00am |
| **Venue:** | LKS library 4-12 |
|  |  |
| **Attendees:** | Cha DaEun,  Carecci Vittorio,  Brendon Lim,  Sim Sheng Qin,  Tan Qiu Long Matthew Ian |
|  |  |
| **Agenda:** | 1. Implement new Git repository  2. Update functionalities for wireframe  3. Bootstrap design  4. Next sprint |

|  |  |  |  |
| --- | --- | --- | --- |
|  |  |  | **Due Date** |
| 1 | Changed landing page to show “all bids” (success, failed or pending) to fulfill requirement of table with all statuses. Vittorio to do wireframe. | Vittorio Carreci | 19th September 2019 |
| 2. | Added new “correct bid overlay”. Vittorio to do wireframe | Vittorio Carreci | 19th September 2019 |
| 3. | All to look at different bootstrap designs. Should be able to work offline. | All |  |
|  |  |  |  |

Design changes/updates

Error message first for impossible bid as a first iteration. For next iterations, we will be looking at now allowing the user to key in incorrect data.

A success bid is not a section. Pop up for successful bid

Drop a bid will give back a **full refund**

Landing page to show **successful**, **failed** and **pending** bids. Bidding page to only show **pending** bids.

Bootstrap design undecided. Backlogged for now. Should not cause any issues when uploaded.

The meeting was adjourned at 11.45 am. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Prepared by,

**Matthew Tan**

Vetted and edited by,

**Brendon Lim**